# Project Consultation

**Group Details**

* **Group Name / Project Title:** Doko.com
* **Course/Module:** ST5009CEM Software Development
* **Date of Consultation:** 03/07/2025
* **Instructor/Consultant:** Sandis Prajapati

**Group Members & Roles**



|  |  |  |
| --- | --- | --- |
| **Name** | **Roles** | **Contribution Since last consultation** |
| **Saugat Paneru** | **Scrum Master/ Developer** | **Managed team goals, managed team conflicts, managed code structure** |
| **Aayush Yadav** | **Developer** | **Developed cart page, My Account page, Login page and contact page** |
| **Rajiv Ganeju** | **Designer/Developer** | **Designed Admin Dashboard page, View Users, Products page.**  **Developed signup page and About page** |
|  |  |  |
|  |  |  |

**Progress Overview**

* **Project Stage:**  
  ☐ Ideation  ☐ Planning  ☐ Development  ☐ Testing  ☐ Finalizing



* **Milestones Achieved Since Last Check-In:**
  + Admin Dashboard High Fidelity design Completed
  + Converted every developed HTML pages into React pages
* **Work Demonstrated (Code, Design, Report, etc.):**
  + Admin design added
  + Sprint backlog updated
  + Sprint Meeting backlog updated
  + Customer design updated

**Challenges or Roadblocks**

* **Technical Issues:**
  + Merge conflicts issues, meeting delays
* **Team/Collaboration Issues:**
  + Lack of proper communication, misunderstanding between team members regarding several features
* **Other Concerns (e.g., time, scope):**
  + It took more time than expected while implementing the design

**Feedback and Suggestions**

* The implementation part must be done according to sprint plan
* Everyone must attend the daily standup meeting unless there is any technical issues or other serious problems

**Action Plan (Before Next Consultation)**

|  |  |  |
| --- | --- | --- |
| Task | Assigned Member | Deadline |
| Admin Dashboard Implementation | Aayush | 10/07/2025 |
| Admin Dashboard wireframe design | Rajiv | 08/07/2025 |
| Start Backend | Saugat | 20/07/2025 |

**Consultant Notes**

* Overall status: ☐ On Track  ☐ Needs Improvement  ☐ At Risk



* Follow-up date (if any): 20/07/2025
* Additional remarks: